Classify hieroglyphs with deep-learning
# Egyptology need
A temple has been discovered in Egypt. Egyptologists are very excited about the discovering, and comes from every country to see it and takes a lot of pictures. So, They are a huge database of hieroglyphs, and it takes ages to classify them when you’re human.
That’s why Egyptology needs deep-learning to classify hieroglyphs!
# Strateguerre’s project
We are the strateguerre team, and our mission (if we accept it, and we do!) is to implement a deep-learning solution. This solution has to be able to classify a hieroglyphe image correctly in a blink.
We have two semesters and three brains to design, implement and test our solution. The project is segmented in two parts. First, we use k-NN and SVM classifier, analyse results and explain why we have to choose a CNN model. Then, we will move to the project second part where we will implement a CNN model, analyse results and explain why they are better than previous ones. Finally, if we are not running out of time, we will implement a solution which combine hieroglyphs detection and classification ; in order to help egyptologists to identify a hyeroglyph on a wall.
# What have we achieved?
For Christmas, we achieved our first part goals! We have implemented k-NN and SVM classifiers. As expected, results are poor.
# Next steps?
First, we have to get information on the CNN subject. Then, we have to find a pre-trained CNN model, in order to only have to train the upper layers. After, we could analyse the results and compare it to the previous ones.